Rare Pyramid Bookstore Management System (BMS)

Group C

Created by: Phillip Cook, Regina Cleveland, Robert Campbell, Kalder Morgan

10 May 2026

Table of Contents

1.	Project Vision and Description	3

2.	Team Roles	3

3.	Collaboration Methodology	4

4.	The Definition of “Done”	4

5.	Product Design	5

High-Level System Design	5

6.	Sprint 1 Retrospective Summary Report	14

7.	Sprint 2 Retrospective Summary Report (TBD)	15

8.	References	16

# Project Vision and Description

BMS (Bookstore Management System) is an automated management system that provides accounting, inventory, ordering, and sales functionality. The main system capabilities include the following:

- Keeping track of inventory

- Keeping track of sales records

- Providing the ability to place orders with manufacturers

- Providing the ability for customers to place orders

# Team Roles

Product Owner: Robert Campbell, according to Neudecker (n.d.), responsibilities include

- Manage the product backlog

- Prioritize work

- Ensure understanding of items in the product backlog

Scrum Master: Phillip Cook, according to Neudecker (n.d.), responsibilities include

- Ensures Scrum is understood and enacted by everyone

- Facilitates the Scrum ceremonies as needed (stand-up, sprint planning, retrospective, sprint review)

- Removes blockers

Developers: Kalder Morgan and Regina Cleveland, according to Neudecker (n.d.), responsibilities include

- Deliver increments of value

- Create a plan for the sprint

- Instilling quality by adhering to the Definition of Done

# Collaboration Methodology

The team will utilize an Agile/Scrum framework to allow for flexibility as the bookstore owner discovers new needs during the transition.

- Stand-ups twice a week to discuss progress.

- Communication Tools: Zoom and group text

# The Definition of “Done”

- Code Review: The code has been reviewed and approved by at least one other team member.

- Testing: The story has passed all unit testing

- Zero Critical Bugs: No high-priority bugs are outstanding in the current build.

- Product Owner Approval: The product owner has reviewed the story and confirmed it meets the acceptance criteria

# Product Design

### High-Level System Design

The Bookstore Management System (BMS) will use a 3-tier architecture consisting of the Presentation Layer, Application Layer, and Data Layer. This design supports maintainability, security, and future scalability.

Presentation Layer

This layer provides the user interface for employees, managers, and customers.

Components:

Employee dashboard

Inventory management screens

Customer ordering portal

Reports and sales screens

Application Layer

This layer contains business logic and processing.

Modules:

User Authentication Module

Inventory Management Module

Sales Processing Module

Order Management Module

Reporting Module

Data Layer

Stores all persistent data in a relational database.

Tables:

Users

Books

Inventory

Orders

Order Items

Sales Transactions

Suppliers

Sprint 1 Detailed Design

Sprint 1 Goal:

Build core inventory and user login functionality.

Sprint 1 Use Cases

Use Case 1: User Login

Actor: Employee/Admin

Steps:

- User enters username and password

- System validates credentials

- Access granted based on role

Use Case 2: Add New Book

Actor: Employee

Steps:

- User selects Add Book

- Enters ISBN, title, author, price, quantity

- System validates data

- Book saved to database

Use Case 3: Update Inventory

Actor: Employee

Steps:

- Search for book

- Modify quantity

- Save changes

- Inventory updated

Sprint 2 Detailed Design

Sprint 2 Goal:

Implement customer ordering and sales tracking.

Sprint 2 Use Cases

Use Case 1: Customer Places Order

Actor: Customer

Steps:

- Customer browses books

- Adds items to cart

- Confirms purchase

- Order stored in system

Use Case 2: Process Sale

Actor: Employee

Steps:

- Select customer order

- Accept payment

- Generate receipt

- Reduce inventory automatically

Use Case 3: View Sales Report

Actor: Manager

Steps:

- Select date range

- System calculates totals

- Display revenue and top-selling books

Security and Nonfunctional Requirements

Security

Passwords stored using hashed encryption

Role-based access control for Admin, Employee, Customer

Input validation to prevent SQL injection

Session timeout after inactivity

Audit logs for inventory and sales changes

Performance

Search results returned in under 3 seconds

Support multiple concurrent users

Reliability

Daily automated database backups

Error logging and recovery procedures

Scalability

Modular architecture allows future addition of:

Online payments

Loyalty rewards

Mobile app support

Usability

Simple navigation for non-technical bookstore staff

Clean dashboards and readable reports

Legal and Ethical Principles Considered During Sprint Planning

Legal and ethical considerations were reviewed while breaking epic stories into sprint-sized tasks so that the Bookstore Management System supports trustworthy operations and avoids preventable harm.

•Customer privacy. Special-order tasks were written to capture only the information needed to fulfill an order, such as customer name and contact details, and to avoid unnecessary exposure of personal data.

•Least-privilege access. Authentication and role-based tasks were included so employees, managers, and administrators only see or change information appropriate to their responsibilities.

Data integrity and accountability. Validation and audit logging tasks were planned to reduce inaccurate records, support traceability, and provide a reliable history of key inventory, order, and sales changes.

Secure handling of transactions. Because the project scenario assumes credit-card payments, the system design avoids unnecessary storage of sensitive payment details inside the bookstore application.

Honest customer communication. Search, inventory, and order-status tasks were designed to support accurate availability and order updates so customers are not misled about stock or fulfillment status.

Error prevention and fairness. Validation rules, clear error messages, and review tasks were included to reduce operational mistakes that could affect staff decisions or customer service quality.

These principles influenced both the order of work and the structure of the sprint tasks. Features that protect records, control access, validate input, and preserve auditability were treated as essential project work rather than optional cleanup items.

# Sprint 1 Retrospective Summary Report

Things That Went Well

- Team established strong communication early on through Discord with regular meetings throughout the week. - GitHub branching helped organize work and reduce conflicts between members - SQLite database integration worked better than we expected once it was setup. - Godot made it easy to separate between scenes, scripts, and database logic which made the project feel organized. - Sprint Planning documents helped the team focus on the right tasks, keeping us on target to complete necessary goals. - Each team member contributed to the group using their personal strengths, which helped us work efficiently. - The project structure in Godot stayed organized even when more features were being added.

Things That Could Have Gone Better

- Some testing was delayed until after features were already nearing completion instead of being done continuously.

Things That Surprised Us

- GitHub collaboration became easier once everyone better understood branches and pushing changes regularly. - We were surprised by how much functionality could be created quickly once the database structure was connected properly.

Lessons Learned

- Smaller commits in GitHub and frequent pushes make collaboration much safer and easier to manage. - Testing features incrementally is more effective than waiting until the end of the sprint. - Building functional core systems first is more important than focusing on visual polish early in development. - Separating UI logic from database logic improves maintainability and organization. - Sprint retrospectives help identify workflow problems before they become larger project issues.

# Sprint 2 Retrospective Summary Report (TBD)

Things That Went Well

Things That Could Have Gone Better

Things That Surprised Us

Lessons Learned

# References

Neudecker, J. (n.d.). Scrum team (accountabilities). Agile Academy. https://www.agile-academy.com/en/agile-dictionary/scrum-team/